Paper 3 — Development Roadmap

Risk-Aware Multi-Robot Cooperative Search via

Hierarchical MARL with GP-Guided Lyapunov-MPC

Complete Architecture + Phase-by-Phase Execution Plan

Estimated Duration: 18-20 Weeks  |  Start: May 2026

# 1. System Architecture

The framework consists of three tightly coupled layers operating at different frequencies, with a shared distributed Gaussian Process providing environmental uncertainty information to all layers.

## 1.1 Full Architecture Diagram

+================================================================+

|                    SHARED ENVIRONMENT                          |

|  Unknown map with obstacles, targets, and stochastic hazards   |

+================================================================+

|  sensor obs              |  sensor obs          |

+-------v--------+  +-------------v---------+  +---------v------+

| Robot 1 (Local)|  | Robot 2 (Local)       |  | Robot N (Local)|

| GP_1 posterior  |  | GP_2 posterior        |  | GP_N posterior |

+-------+--------+  +-------------+---------+  +---------+------+

|  mu_1, sigma_1           |                      |

+------------+-------------+----------------------+

|

+----------v-----------+

| DISTRIBUTED GP FUSION |

| Bayesian Committee    |

| Machine (BCM)         |

| --> mu_global,        |

|    sigma_global       |

+----------+-----------+

|

+----------------v-----------------+

|  HIGH-LEVEL: MAPPO (every K steps)|

|  Obs: global GP map + robot poses |

|       + energy levels + coverage   |

|  Act: subgoal (x_g,y_g) per robot  |

|  Reward: info_gain - CVaR_risk     |

|          - energy_cost + detect     |

+----------------+-----------------+

| subgoals

+-------+--------+--------+-------+

|       |                 |       |

+---v---+ +-v-----+     +----v--+ +--v----+

|LMPC_1 | |LMPC_2 |     |LMPC_i | |LMPC_N |

|       | |       | ... |       | |       |

| Lyap  | | Lyap  |     | Lyap  | | Lyap  |

| constr| | constr|     | constr| | constr|

+---+---+ +---+---+     +---+---+ +---+---+

|         |             |         |

v         v             v         v

(v,w)_1   (v,w)_2      (v,w)_i   (v,w)_N

velocity   velocity    velocity   velocity

commands   commands    commands   commands

## 1.2 Layer Specifications

| Layer | Algorithm | Frequency | Input | Output |
| --- | --- | --- | --- | --- |
| High-Level | MAPPO (CTDE) | Every K=50 steps | Global GP map, robot poses, energy, coverage | Subgoal (x_g, y_g) per robot |
| Low-Level | Lyapunov-MPC | Every control step (10 Hz) | Subgoal, local sensors, GP obstacles | (v, omega) commands |
| Perception | Distributed GP + BCM | Every 5 steps | Local sensor readings | Global mu, sigma map |

## 1.3 Lyapunov-MPC Formulation

minimize   J = sum_{k=0}^{N-1} [ ||x_k - x_goal||^2_Q + ||u_k||^2_R ]

+ ||x_N - x_goal||^2_P

subject to:

x_{k+1} = f(x_k, u_k)              # robot dynamics

u_min <= u_k <= u_max               # actuator saturation

h(x_k, GP_map) >= safety_margin     # obstacle avoidance via GP

V(e_{k+1}) <= (1 - alpha) * V(e_k)  # Lyapunov contraction (NEW)

where:

V(e) = e^T P e                      # from backstepping design

e = x - x_ref                       # tracking error

alpha in (0, 1)                     # contraction rate

## 1.4 MAPPO Observation and Action Space

Observation per agent i:

- Local occupancy grid (ego-centric, e.g., 48x48)

- GP uncertainty map patch (local sigma values)

- Relative positions of all other robots

- Own energy level (remaining budget fraction)

- Global coverage percentage

- Agent ID (one-hot encoded)

Global state (for critic):

- Full merged occupancy map

- Full GP uncertainty map

- All robot positions and energy levels

- Global coverage and detection statistics

Action space: Discrete grid cells or continuous (x_g, y_g) subgoal coordinates. Start with discrete (simpler), upgrade to continuous if needed.

## 1.5 Reward Function

R_total = w1 * R_info + w2 * R_detect + w3 * R_risk + w4 * R_energy + w5 * R_coord

R_info   = sum_i [ 0.5 * log(sigma_prior / sigma_post) ]   # information gain

R_detect = +large_bonus when target detected                # sparse detection

R_risk   = -CVaR_0.05(collision_prob from GP)               # risk penalty

R_energy = -delta_energy / total_budget                     # energy efficiency

R_coord  = +bonus if min_dist(robots) > threshold           # anti-clustering

Suggested initial weights: w1=1.0, w2=5.0, w3=0.5, w4=0.3, w5=0.2

PHASE 1: Foundation Setup (Weeks 1-3)

## 1A. MAPPO Learning

Goal: Run MAPPO on standard benchmarks, understand training pipeline.

- Clone github.com/marlbenchmark/on-policy

- Setup conda env: Python 3.8, PyTorch 1.12+, gym

- Run MAPPO on simple_spread (MPE) — get training curves

- Understand: actor/critic networks, GAE, value normalization

- Modify simple_spread reward and verify behavior changes

Deliverable: Training curves on MPE, understanding of MAPPO codebase.

## 1B. Environment Design

Goal: Create custom multi-robot search environment compatible with MAPPO.

- Design 2D grid world (e.g., 100x100) with obstacles and hidden targets

- Implement OpenAI Gym interface: reset(), step(), render()

- Support N robots with local observation windows

- Implement coverage tracking and target detection mechanics

- Test with random policy — verify environment correctness

Deliverable: Working multi-robot search environment with Gym interface.

PHASE 2: Core Modules (Weeks 4-8)

## 2A. Lyapunov-MPC Low-Level Controller

Goal: Adapt your existing CasADi MPC to include Lyapunov contraction constraint.

- Define unicycle/differential-drive robot dynamics in CasADi

- Design backstepping controller and construct Lyapunov function V(e)

- Add constraint: V(x_{k+1}) <= (1-alpha)*V(x_k) to NLP

- Add actuator saturation constraints

- Test: single robot tracking waypoint with stability proof plot

- Verify V(t) is monotonically decreasing (plot it)

Deliverable: Working Lyapunov-MPC with stability verification plots.

## 2B. Distributed Gaussian Process

Goal: Implement distributed GP with BCM fusion for multi-robot.

- Implement local GP per robot (reuse Paper 1 code)

- Implement BCM fusion: sigma_global, mu_global from local posteriors

- Compute information gain from GP updates

- Test: 3 robots exploring, verify GP map converges to ground truth

Deliverable: Distributed GP module with fusion and information gain computation.

## 2C. CVaR Risk Module

Goal: Implement CVaR risk computation from GP predictions.

- CVaR_alpha computation from GP posterior at robot locations

- Integrate into MPC as obstacle avoidance constraint

- Integrate into MARL reward as risk penalty

Deliverable: CVaR module providing risk values for both MPC and MARL layers.

PHASE 3: Integration (Weeks 9-12)

## 3A. MAPPO + Environment Training

Goal: Train MAPPO on your custom search environment with full reward.

- Connect MAPPO to custom search environment

- Implement full reward: info_gain + detect + CVaR + energy + coord

- Train with simple local planner first (A*) — verify MARL learns coordination

- Tune reward weights through ablation

- Training curves: coverage rate, detection rate, collision rate, energy usage

Deliverable: Trained MAPPO policy achieving good search coordination.

## 3B. Replace Local Planner with Lyapunov-MPC

Goal: Swap A* with your Lyapunov-MPC as the low-level controller.

- Interface MPC to receive subgoals from MAPPO

- MPC returns feedback (reached, energy, risk) to MAPPO obs

- Re-train MAPPO with MPC-in-the-loop (slower training, but realistic)

- Compare: MAPPO+A* vs MAPPO+Lyapunov-MPC — show MPC advantage

Deliverable: Full hierarchical system: MAPPO + Lyapunov-MPC working end-to-end.

PHASE 4: Experiments and Ablation (Weeks 13-16)

## 4A. Baselines to Compare Against

| Baseline | Description | Purpose |
| --- | --- | --- |
| Random | Random frontier selection + A* | Lower bound |
| Nearest Frontier | Each robot goes to nearest unexplored frontier | Classical baseline |
| Voronoi Partition | Voronoi-based area division + local exploration | Classical SOTA |
| ACE (MAPPO only) | MAPPO + A* (no GP, no CVaR, no MPC) | MARL baseline |
| Ours w/o CVaR | Full system minus CVaR risk | Ablation |
| Ours w/o GP | Full system minus distributed GP | Ablation |
| Ours w/o Lyap | MAPPO + plain MPC (no Lyapunov) | Ablation |
| Ours (Full) | MAPPO + Lyap-MPC + GP + CVaR | Proposed method |

## 4B. Evaluation Metrics

| Metric | Description |
| --- | --- |
| Coverage Rate | Percentage of area explored over time (higher = better) |
| Detection Success Rate | Fraction of targets found within time/energy budget |
| Collision Rate | Number of collisions per episode (lower = better) |
| Energy Efficiency | Coverage achieved per unit energy consumed |
| CVaR Risk | Average tail-risk encountered during search |
| Exploration Overlap | Redundant area covered by multiple robots (lower = better) |
| Lyapunov Stability | V(t) monotonically decreasing during tracking (yes/no + plot) |

## 4C. Experiment Scenarios

- Scenario 1 (Simple): Open 50x50 grid, 3 robots, 5 targets, no hazards. Validate basic coordination.

- Scenario 2 (Complex): 100x100 grid with obstacle corridors, 5 robots, 10 targets, stochastic hazard zones. Main evaluation.

- Scenario 3 (Scalability): 100x100 grid, vary N from 3 to 8 robots. Show scalability.

- Scenario 4 (Energy-Constrained): Limited energy budget. Show energy-aware coordination superiority.

- Scenario 5 (Communication Failure): Intermittent GP fusion. Show robustness of distributed approach.

PHASE 5: Paper Writing (Weeks 17-20)

## 5A. Paper Structure (IEEE Format)

| Section | Content | Pages |
| --- | --- | --- |
| I. Introduction | Problem, motivation, contributions list | 1.5 |
| II. Related Work | MARL exploration, hierarchical RL+MPC, risk-aware MARL, multi-robot GP | 1.5 |
| III. Problem Formulation | Multi-robot search as Dec-POMDP, objectives | 1 |
| IV. Proposed Method | Architecture, MAPPO, Lyapunov-MPC, distributed GP, CVaR reward | 3 |
| V. Stability Analysis | Lyapunov contraction proof, recursive feasibility | 1 |
| VI. Experiments | Setup, baselines, results, ablation studies | 3 |
| VII. Conclusion | Summary, future work (NN-MPC, real robot deployment) | 0.5 |

Total: ~11-12 pages (IEEE two-column). Suitable for T-ASE or RA-L.

## 5B. Key Figures to Prepare

- System architecture diagram (draw.io or TikZ)

- Training curves: reward, coverage rate, collision rate vs episodes

- Exploration snapshots: t=0, t=T/4, t=T/2, t=T showing GP map evolution

- Comparison bar charts: all metrics across all baselines

- Ablation bar charts: effect of removing each component

- Lyapunov function V(t) plot showing monotonic decrease

- Scalability plot: performance vs number of robots

- Robot trajectory visualization with GP uncertainty heatmap overlay

# 2. Timeline Summary

| Weeks | Phase | Key Deliverable | Risk |
| --- | --- | --- | --- |
| 1-3 | Foundation: MAPPO + Env | Working MAPPO on custom env | Low — standard setup |
| 4-8 | Core Modules: LMPC + GP + CVaR | All modules tested standalone | Medium — Lyapunov tuning |
| 9-12 | Integration: End-to-end system | Full pipeline training done | High — MPC-in-loop slow |
| 13-16 | Experiments and Ablation | All results and figures | Medium — compute time |
| 17-20 | Paper Writing | Submission-ready draft | Low — you have experience |

# 3. Risk Mitigation

- Risk: MPC-in-the-loop training too slow. Mitigation: Train MAPPO with A* first, then fine-tune with MPC for fewer epochs. Or use MPC only at evaluation time.

- Risk: MAPPO doesn't converge on custom env. Mitigation: Start with simpler env (30x30, 2 robots), gradually increase complexity. Use curriculum learning.

- Risk: Distributed GP fusion is inaccurate. Mitigation: Start with centralized GP, switch to BCM after core system works. Centralized GP is a valid ablation baseline.

- Risk: Lyapunov constraint makes MPC infeasible. Mitigation: Use soft constraint (penalty) initially, switch to hard constraint after tuning alpha.

- Risk: Too many contributions, paper unfocused. Mitigation: C1 (hierarchy) and C4 (Lyapunov) are core. C2 (CVaR) and C3 (GP) are supporting. If timeline tight, simplify GP to centralized.

# 4. Immediate Next Actions

- TODAY: Clone MAPPO repo, setup conda environment, run simple_spread

- THIS WEEK: Modify simple_spread to add coverage reward. Understand training loop.

- NEXT WEEK: Start designing custom multi-robot search environment (Gym interface).

- SEND TO SUPERVISOR: The reply message about Lyapunov-MPC integration. Then show him MAPPO training results by end of Week 2.